GitLab Self-Managed → Dedicated SaaS

Migration Runbook

DSO Team (Dardosa Cups) ¦ Version 1.0 ¦ Runners: AWS EC2 → OpenShift

# 1.  Overview & Scope

This runbook covers the end-to-end migration of GitLab groups, sub-groups, projects, CI/CD pipelines, and runner infrastructure from the current self-managed GitLab instance (runners on AWS EC2) to a Dedicated SaaS GitLab instance (runners on OpenShift). The migration is executed using the congregate tool provided by the GitLab SaaS team.

| 🎯 Goal | GOAL: Application teams should experience zero disruption. The only change visible to them is the GitLab host URL. |
| --- | --- |

| Area | Current State | Target State |
| --- | --- | --- |
| GitLab Platform | Self-Managed GitLab (on-prem / AWS) | Dedicated SaaS GitLab |
| CI/CD Runners | AWS EC2 instances | OpenShift-based runners |
| Groups / Projects | Hundreds of groups; thousands of projects | Fully mirrored in target SaaS |
| CI/CD Templates | DSO-managed shared templates | Same templates; URL updated |
| Deployment Targets | OpenShift, AWS Cloud, Ansible Data Center | Unchanged — same endpoints |
| Migration Tool | — | congregate (GitLab SaaS team) |
| Network / FCRs | AWS EC2 → endpoints | OpenShift → same endpoints (FCRs open) |

# 2.  Phase 0 — Pre-Migration Checklist

Complete all items below before running any congregate migration commands. This phase ensures a clean inventory, validates connectivity, and reduces surprises during migration.

| # | Task | Owner | Tool / Source | Success Criteria | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Inventory all GitLab Groups | Migration Lead | congregate / GitLab API | List of all top-level groups & sub-groups exported | [ ] |
| 2 | Inventory all Sub-Groups | Migration Lead | GitLab API | Hierarchical sub-group map documented | [ ] |
| 3 | Inventory all Projects (repos) | Migration Lead | congregate / GitLab API | Full project list with group path | [ ] |
| 4 | Document CI/CD Variables (Group & Project level) | DSO Team | GitLab UI / API | Variables inventory (masked/protected flags noted) | [ ] |
| 5 | Identify Protected Branches & Tags per project | Dev Leads | GitLab UI | Branch protection rules documented | [ ] |
| 6 | Identify Runners (tags, type, scope) | Platform Team | GitLab Admin > Runners | Runner inventory: current (AWS EC2) vs target (OpenShift) | [ ] |
| 7 | Capture Webhook & Integration configs | DSO Team | GitLab UI / API | All webhooks, Slack notifs, Jira integrations listed | [ ] |
| 8 | Validate FCR / Firewall rules to target endpoints | Network / Platform | Firewall console | All target endpoints reachable from OpenShift runners | [ ] |
| 9 | Confirm congregate tool access & credentials | Migration Lead | congregate docs | Tool installed, source & target tokens validated | [ ] |
| 10 | Confirm target SaaS GitLab instance accessible | Migration Lead | Browser / API ping | Target URL resolves, API token works | [ ] |
| 11 | Create Migration Wave plan (group batches) | Migration Lead | Spreadsheet | Wave 1/2/3 groups documented by priority | [ ] |
| 12 | Notify Application Teams (host URL change info) | Comms / DSO | Email / Confluence | Teams aware of upcoming URL change | [ ] |

# 3.  Phase 1 — Group & Sub-Group Migration

Migrate the group hierarchy first. Projects are migrated in Phase 2. Getting the group structure right is critical because CI/CD variables and runner registrations are often scoped at the group level.

| # | Task | Owner | Tool / Source | Success Criteria | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Create top-level Groups in target GitLab | Migration Lead | congregate / Manual | Groups exist in target with matching names & paths | [ ] |
| 2 | Create Sub-Groups (mirror hierarchy) | Migration Lead | congregate | Sub-group hierarchy matches source exactly | [ ] |
| 3 | Recreate Group-level CI/CD Variables | DSO Team | GitLab UI / API | All group variables present; masked/protected flags preserved | [ ] |
| 4 | Recreate Group-level Access Tokens | Platform Team | GitLab UI | Tokens regenerated; old tokens documented for revocation | [ ] |
| 5 | Migrate Group Members & Roles | Migration Lead | congregate / API | All members present with correct roles (Owner/Maintainer/Dev) | [ ] |
| 6 | Validate Group Webhooks | DSO Team | GitLab UI | Webhooks configured & test ping successful in target | [ ] |
| 7 | Validate Group Runner Registration | Platform Team | GitLab Admin > Runners | OpenShift-based runners registered & active at group scope | [ ] |
| 8 | Verify Group-level Compliance / Audit settings | Security Team | GitLab UI | Audit events, compliance frameworks re-applied | [ ] |

| ⚠️ Warn | ⚠️ IMPORTANT: Group-level CI/CD variables with 'masked' flag CANNOT be read via the API. You must manually re-enter their values in the target instance. Coordinate with secret owners before migration day. |
| --- | --- |

# 4.  Phase 2 — Project Migration

Migrate all projects within each group. Work in waves (by group/team) to allow pipeline validation before moving to the next batch. Recommended wave size: 20–50 projects per wave.

| # | Task | Owner | Tool / Source | Success Criteria | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Run congregate: migrate project repo (code + history) | Migration Lead | congregate | All commits, branches, tags present in target | [ ] |
| 2 | Verify Default Branch set correctly | Dev Lead | GitLab UI | Default branch (main/master) matches source | [ ] |
| 3 | Recreate Branch Protection Rules | Dev Lead | GitLab UI / API | Protected branches & merge rules match source | [ ] |
| 4 | Migrate Project-level CI/CD Variables | DSO Team | GitLab UI / API | All project vars present; masked & protected flags intact | [ ] |
| 5 | Migrate Merge Requests (open MRs) | Migration Lead | congregate | Open MRs migrated with comments & approvals | [ ] |
| 6 | Migrate Issues & Milestones (if applicable) | Migration Lead | congregate | Issues, labels, milestones present in target | [ ] |
| 7 | Migrate Project Webhooks | DSO Team | GitLab UI | Webhooks recreated & test ping successful | [ ] |
| 8 | Recreate Deploy Keys / Deploy Tokens | Platform Team | GitLab UI | Keys recreated; app teams notified to update | [ ] |
| 9 | Update .gitlab-ci.yml — include template URL (if hardcoded) | DSO Team | Git / IDE | CI template references point to target SaaS URL | [ ] |
| 10 | Verify Project-level Runner tags | Platform Team | GitLab UI | Runner tags in .gitlab-ci.yml match OpenShift runners | [ ] |
| 11 | Validate Artifacts / Package Registry references | DSO Team | GitLab UI | Maven/Gradle/npm publish URLs updated to target Nexus/Registry | [ ] |
| 12 | Confirm Container Registry references (if used) | Platform Team | GitLab UI | Image push/pull URLs updated for target registry | [ ] |

# 5.  CI/CD Variables — Migration & Reset Checklist

CI/CD variables are the most common source of post-migration failures. The table below lists all common variables used across deployment patterns. Masked variables MUST be manually re-entered — they cannot be exported from source.

| Variable Name | Scope | Sensitive? | Migration Action | Done |
| --- | --- | --- | --- | --- |
| NEXUS_URL | Group or Project | No | Update to target Nexus URL if different | [ ] |
| NEXUS_USERNAME / PASSWORD | Group or Project | Yes (masked) | Re-enter masked value in target — cannot be read from source | [ ] |
| OPENSHIFT_TOKEN | Project | Yes (masked) | Regenerate from target OCP cluster; update in target GitLab | [ ] |
| OPENSHIFT_SERVER_URL | Group or Project | No | Update to target OCP API URL | [ ] |
| AWS_ACCESS_KEY_ID | Group or Project | Yes (masked) | Re-enter; consider using OIDC/IAM Role instead | [ ] |
| AWS_SECRET_ACCESS_KEY | Group or Project | Yes (masked) | Re-enter masked; never expose in logs | [ ] |
| AWS_DEFAULT_REGION | Group or Project | No | Verify correct region for target deployment | [ ] |
| ANSIBLE_VAULT_PASSWORD | Project | Yes (masked) | Re-enter; validate vault-encrypted vars still decrypt OK | [ ] |
| ANSIBLE_SSH_PRIVATE_KEY | Project | Yes (masked/file) | Re-upload as file variable; verify SSH fingerprint on targets | [ ] |
| DOCKER_REGISTRY_URL | Group or Project | No | Update to target container registry URL | [ ] |
| DOCKER_USERNAME / PASSWORD | Group or Project | Yes (masked) | Re-enter credentials for target registry | [ ] |
| SONAR_TOKEN | Group or Project | Yes (masked) | Generate new token from SonarQube; update in target | [ ] |
| MAVEN_SETTINGS_XML | Group or Project | No (file var) | Re-upload file; validate server IDs match Nexus config | [ ] |
| GRADLE_PROPERTIES | Project | No (file var) | Re-upload file; check nexusUrl, credentials references | [ ] |
| NPM_TOKEN | Group or Project | Yes (masked) | Regenerate from npm registry; update in target | [ ] |
| CI_SERVER_URL (built-in) | Auto (GitLab) | N/A | Auto-set by GitLab — no manual action needed | ✅ Done |
| CI_PROJECT_PATH (built-in) | Auto (GitLab) | N/A | Auto-set — verify templates that use this var still work | ✅ Done |

| 💡 Tip | TIP: Use GitLab's API to LIST variable names (not values) from source, then cross-check against this table. Any variable not in this list that exists in source should be investigated and added. |
| --- | --- |

# 6.  Phase 3 — OpenShift Runner Validation

Before running any pipeline in the target environment, validate that OpenShift-based runners are correctly registered, tagged, and have network connectivity to ALL required deployment endpoints.

| # | Task | Owner | Tool / Source | Success Criteria | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Register OpenShift Runner to target GitLab instance | Platform Team | GitLab Admin UI | Runner shows as 'online' in target GitLab | [ ] |
| 2 | Validate runner tags match .gitlab-ci.yml job tags | DSO Team | GitLab UI / YAML | Jobs route to correct OpenShift runner | [ ] |
| 3 | Test runner can pull DSO CI/CD template includes | DSO Team | Pipeline run | Template includes resolve without 404/auth error | [ ] |
| 4 | Validate runner has network access to Nexus/Artifactory | Platform/Network | Test job | Maven/Gradle/npm dependencies download successfully | [ ] |
| 5 | Validate runner has network access to OpenShift API | Platform/Network | Test job / oc login | oc login and deploy commands succeed from runner | [ ] |
| 6 | Validate runner has network access to AWS endpoints | Platform/Network | Test job / aws cli | AWS CLI commands succeed from runner (for AWS deployments) | [ ] |
| 7 | Validate runner has network access to Ansible Control Node | Platform/Network | Test job / ansible ping | Ansible ad-hoc ping returns success from runner | [ ] |
| 8 | Validate runner has access to Docker / Podman registry | Platform Team | Test job | Container image pull/push works from runner | [ ] |
| 9 | Confirm runner concurrency & resource limits set | Platform Team | GitLab runner config | Concurrency set per capacity plan; no job starvation | [ ] |
| 10 | Validate runner auto-scaling (if configured) | Platform Team | OpenShift / GitLab | Runners scale up under load & scale down at idle | [ ] |

# 7.  Phase 4 — End-to-End Pipeline Validation

Run one representative project through the full pipeline for EACH deployment pattern. This is the critical smoke-test gate before declaring a wave complete. Do not cut over application teams until all patterns below pass.

| Deployment Pattern | Pipeline Stage | What Runs | Expected Outcome | Done |
| --- | --- | --- | --- | --- |
| Maven + OpenShift | Build (mvn package) | Checkout → mvn build → unit tests → package JAR | BUILD passes; JAR artifact stored | [ ] |
| Maven + OpenShift | Publish to Nexus | mvn deploy to Nexus/Artifactory | Artifact visible in target Nexus repo | [ ] |
| Maven + OpenShift | Deploy to OpenShift | oc apply / helm upgrade to target OCP cluster | Pod running; health check passes | [ ] |
| Gradle + OpenShift | Build (gradle build) | Checkout → gradle build → test → assemble | BUILD passes; artifact produced | [ ] |
| Gradle + OpenShift | Publish to Nexus | gradle publish to Nexus | Artifact visible in Nexus | [ ] |
| Gradle + OpenShift | Deploy to OpenShift | oc deploy | Pod running in target OCP namespace | [ ] |
| Maven + Ansible (DC) | Build & Package | mvn package | JAR/WAR artifact available | [ ] |
| Maven + Ansible (DC) | Deploy via Ansible | ansible-playbook deploy.yml | Playbook completes with no failures; app health OK | [ ] |
| Gradle + Ansible (DC) | Build & Package | gradle assemble | Artifact available for Ansible | [ ] |
| Gradle + Ansible (DC) | Deploy via Ansible | ansible-playbook deploy.yml | Playbook completes; service restarted OK | [ ] |
| Node.js + OpenShift | Build (npm ci / build) | npm ci → npm run build | Build passes; dist/ artifact produced | [ ] |
| Node.js + OpenShift | Publish (npm publish) | npm publish to registry | Package visible in target registry | [ ] |
| Node.js + OpenShift | Deploy to OpenShift | oc deploy / helm | Pod running; liveness probe green | [ ] |
| Node.js + AWS | Build | npm ci → build | Build artifact ready | [ ] |
| Node.js + AWS | Deploy to AWS | aws deploy / eb deploy / terraform | AWS resource updated; smoke test passes | [ ] |
| Java + AWS | Build (Maven/Gradle) | mvn/gradle package | JAR ready | [ ] |
| Java + AWS | Deploy to AWS | aws deploy / CF / ECS | Service updated; health check green | [ ] |

| 📋 Note | RUN ORDER: Validate Build → then Publish → then Deploy. A failed Deploy does not mean the build is broken — isolate each stage. Check runner logs and network traces for deploy failures before re-running. |
| --- | --- |

# 8.  Phase 5 — Cutover & Post-Migration

Once all pipeline patterns pass in Phase 4, proceed with cutover. Application teams update their git remote to the target SaaS URL. Monitor pipeline health for 48 hours before closing the migration.

| # | Task | Owner | Tool / Source | Success Criteria | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | Update application team git remote URLs to target SaaS | App Teams | git remote set-url | git push/pull works to target URL | [ ] |
| 2 | Update CI/CD badge links in README files | App Teams | Git | Pipeline badges point to target URL | [ ] |
| 3 | Revoke/disable source GitLab runners | Platform Team | GitLab Admin | Old EC2 runners paused/deleted | [ ] |
| 4 | Revoke source GitLab access tokens | Platform Team | GitLab Admin | Old tokens invalidated | [ ] |
| 5 | Set source projects to read-only / archived | Migration Lead | GitLab UI / API | No new pushes to source; archive visible | [ ] |
| 6 | Monitor pipeline success rate in target (48hrs) | DSO Team | GitLab CI dashboard | > 95% pipeline pass rate post-cutover | [ ] |
| 7 | Verify Nexus/Artifactory artifact publishing working | DSO Team | Nexus UI | New builds publish artifacts successfully | [ ] |
| 8 | Validate all deployment targets reachable post-cutover | Platform Team | Smoke tests | OpenShift, AWS, Ansible all deploy successfully | [ ] |
| 9 | Conduct post-migration review with DSO & app teams | Migration Lead | Meeting | Issues logged; lessons learned captured | [ ] |
| 10 | Update internal documentation / Confluence | DSO Team | Confluence | GitLab URL, runner info, onboarding docs updated | [ ] |

# 9.  Rollback & Escalation Plan

If a critical failure occurs after cutover, use the rollback actions below. Source GitLab must remain READ-ONLY (not deleted) until the 48-hour stability window closes.

| Failure Scenario | Rollback / Remediation Action | Owner | Target RTO |
| --- | --- | --- | --- |
| Pipeline failures > 20% post-cutover | Redirect DNS/URL back to source GitLab | Platform Lead | < 30 min |
| CI/CD variables missing or incorrect | Re-export from source via API; re-import to target | DSO Team | < 1 hr |
| OpenShift runner unreachable | Temporarily re-enable AWS EC2 runner | Platform Team | < 30 min |
| Nexus publish failures | Validate network path from OpenShift runner to Nexus | Platform/Network | < 2 hr |
| Ansible deploy failures | Check SSH keys & ansible vault secrets in target runner env | DSO Team | < 1 hr |
| AWS deploy failures | Validate IAM roles & AWS credentials in target CI variables | Platform Team | < 1 hr |
| Git history incomplete | Re-run congregate with --full flag for affected project | Migration Lead | Varies |

# 10.  Complexity Assessment Matrix

Use this matrix to triage projects into complexity tiers and prioritise migration wave sequencing.

| Tier | Criteria | Examples | Wave Priority | Additional Care Needed |
| --- | --- | --- | --- | --- |
| 🟢 Low | Single deployment target, minimal variables, no custom runners | Simple Maven → OpenShift projects | Wave 1 (First) | Standard validation |
| 🟡 Medium | 2 deployment targets OR Ansible-based OR custom runner tags | Maven + Ansible DC, Node + OpenShift | Wave 2 | Variable re-entry; test Ansible vault |
| 🔴 High | Multiple targets, complex variables, external integrations, compliance | Multi-cloud Java, Gradle + AWS + OCP | Wave 3 (Last) | Full smoke test each deploy path; security review |
| ⚫ Special | Shared DSO CI/CD template projects, infrastructure pipelines | Terraform, Helm chart repos | Pre-Wave (separate) | DSO team lead validation; no self-service |

# 11.  Key Contacts & Tools Reference

| Role | Responsibility | Tool / System | Notes |
| --- | --- | --- | --- |
| Migration Lead | End-to-end co-ordination | congregate, GitLab Admin | Single point of contact for wave progress |
| DSO Team (Dardosa Cups) | CI/CD template owner; variable migration | GitLab CI, shared templates repo | Must validate all template includes post-migration |
| Platform / Infra Team | Runner registration, network, OpenShift | OpenShift, AWS, GitLab Admin | FCRs must be confirmed before Phase 3 |
| Network / Security Team | Firewall, FCR validation | Firewall console, network tools | Validate all runner→endpoint paths |
| App Teams (consumers) | Update git remote URL; retest | git CLI, local toolchain | No pipeline changes required — URL only |
| GitLab SaaS Team | congregate migration tool support | congregate | Escalation path for tool failures |

| 📌 Note | This runbook is a living document. Update the 'Done' column as tasks are completed and log any deviations in the project tracker. Review and update before each migration wave. |
| --- | --- |

— End of Runbook — Version 1.0 | DSO Team Migration Programme —